# TEST PLAN OUTLINE (IEEE 829 FORMAT)

1. Test Plan Identifier
2. References
3. Introduction
4. Test Items
5. Software Risk Issues
6. Features to be Tested
7. Features not to be Tested
8. Approach
9. Item Pass/Fail Criteria
10. Suspension Criteria and Resumption Requirements
11. Test Deliverables
12. Remaining Test Tasks
13. Environmental Needs
14. Staffing and Training Needs
15. Responsibilities
16. Schedule
17. Planning Risks and Contingencies
18. Approvals
19. Glossary

# IEEE TEST PLAN TEMPLATE

## TEST PLAN IDENTIFIER

CALCULATOR0.01

## REFERENCES

SRS Document

## INTRODUCTION

This is a Test Plan for calculation project. The objective of this project is to create a GUI for calculation that requires functional requirements as Addition, Subtraction, Multiplication, Division operations. Testing is done by GUI provided by Developers.

The estimation of the project is 2 days. Delaying anything in the work may have serious issues in completing projects.

## TEST ITEMS (FUNCTIONS)

The following in the list are the functions:

* Addition
* Subtraction
* Multiplication
* Division
* GUI
* CLI

## SOFTWARE RISK ISSUES

Not Applicable.

## FEATURES TO BE TESTED

* Addition
* Subtraction
* Multiplication
* Division
* GUI

## FEATURES NOT TO BE TESTED

Not Applicable

## APPROACH (STRATEGY)

Testing is Done by system testers using GUI screen. Testing is done

Using graphical user interface example:2+3=5

## ITEM PASS/FAIL CRITERIA

If Desired output is provided it should be considered pass and if it is not considered it is considered fail.

## SUSPENSION CRITERIA AND RESUMPTION REQUIREMENTS

Testing may be suspended if any critical defects are discovered that prevent further testing. The testing will resume after the defects are resolved.

## TEST DELIVERABLES

The test deliverables will include a test report that summarizes the results of the testing, including any defects discovered and resolved.

System test plan

System test case

System test scripts

System test Automation

System test Execution

System test summary report

Tools used- selenium, jira

## REMAINING TEST TASKS

The remaining test tasks include:

- Identifying additional test cases based on the initial testing

## ENVIRONMENTAL NEEDS

* + The testing environment must include the following:
  + - Computer or mobile device for running the application
  + - Internet connection for accessing any external resources required for testing.

## STAFFING AND TRAINING NEEDS

1 engineer is required for staffing and 1 day is required to perform the functionalities.

## RESPONSIBILITIES

The following are the responsibilities of the test team:

* + - Developing and executing the test plan
  + - Reporting defects and issues
  + -Weekly report
  + - Collaborating with development team to resolve defects
  + - Providing feedback on the overall quality of the application.

## SCHEDULE

The testing will be conducted over a period of two weeks

## PLANNING RISKS AND CONTINGENCIES

* + - The main risks to the testing process include:
    - - Defects discovered late in the testing process
    - - Inconsistent behavior across different platforms .

## APPROVALS

This test plan requires approval from the project manager and the development team before testing can begin.

## GLOSSARY

SRS (Software requirement specification)

GUI (Graphical user interface)

Test Cases

Test case 1

Addition

If 2+3 is 5

the calculator gives the correct output it is fail and if it gives correct its considered as pass

Test case 2

Subtraction

If 2-1 is 1

the calculator is giving output of 6 the its a fail

or

if it gives 1 then it passes.

Test case 3

Negative

If 1/0 it is 0 so it gives 0 then it will be a negative case.

Test case 3

Multiplication

If 5\*3 is 15

If the calculator is giving output of 67 the its a fail and if it gives 15 then it passes.

Test case 4

Positive

If 6/3 and it gives the output 2 then it will be a positive case.

**SAMPLE MASTER TEST PLAN**

## TEST PLAN IDENTIFIER RS-MTP01.3

1. **REFERENCES**

None Identified.

## INTRODUCTION

### This is the Master Test Plan for the Reassigned Sales Re-write project. This plan will address only those items and elements that are related to the Reassigned Sales process, both directly and indirectly affected elements will be addressed. The primary focus of this plan is to ensure that the new Reassigned Sales application provides the same level of information and detail as the current system while allowing for improvements and increases in data acquisition and level of details available (granularity).

The project will have three levels of testing, Unit, System/Integration and Acceptance. The details for each level are addressed in the approach section and will be further defined in the level specific plans.

The estimated time line for this project is very aggressive (six (6) months), as such, any delays in the development process or in the installation and verification of the third party software could have significant effects on the test plan. The acceptance testing is expected to take one (1) month from the date of application delivery from system test and is to be done in parallel with the current application process.

## TEST ITEMS

### The following is a list, by version and release, of the items to be tested:

* 1. EXTOL EDI package, Version **3.0**

If a new release is available prior to roll-out it will not be used until after installation. It will be a separate upgrade/update project.

* 1. DNS PC EDI transaction package, Version **2.2**

If a new release is available prior to roll-out it will not be used until after installation. It will be a separate upgrade/update project.

* 1. Custom PC EDI transaction package (two distributors only).
  2. New reassigned sales software, initial version to be Version **1.0**

A detailed listing of programs, databases, screens and reports will be provided in the system and detailed design documents.

* 1. Order Entry EDI interface software, Current version at time of pilot. Currently, version **4.1.**
  2. Reassigned Sales System requirements document, SST\_RQMT.WPD version **4.1**
  3. Reassigned Sales System Design Document, SST\_SYSD.WPD version **3.02**
  4. Reassigned Sales Detail Design Document, SST\_DTLD.WPD version **3.04**

## SOFTWARE RISK ISSUES

There are several parts of the project that are not within the control of the Reassigned Sales application but have direct impacts on the process and must be checked as well.

* 1. The local AS/400 based vendor supplied EDI software package. This package will be providing all the reformatting support from the ANSI X12 EDI formats to the internal AS/400 data base file formats.
  2. The PC based software package installed at each distributor's location (both custom written and vendor supplied) will be providing the formatting of the distributors data into the correct EDI X12 formats.
  3. Backup and Recovery of the EDI transmission files, local databases and restart of the translation process, must be carefully checked.
  4. The ability to restart the application in the middle of the process is a critical factor to application reliability. This is especially true in the case of the transmission files as once the data is pulled from the mail box it is no longer available there and must be protected locally.
  5. Database security and access must be defined and verified, especially for files shared between the Order Entry application and the Reassigned Sales process. All basic security will be provided through the AS/400 systems native security process.

## FEATURES TO BE TESTED

The following is a list of the areas to be focused on during testing of the application.

* 1. New EDI data acquisition process.
  2. Redesigned On-line screens.
  3. Redesigned/Converted reports.
  4. New Automated Archive process.
  5. Interface to the Order Entry system and data bases.
  6. Computation of Sales Activity by region for commissions

## FEATURES NOT TO BE TESTED

The following is a list of the areas that will not be specifically addressed. All testing in these areas will be indirect as a result of other testing efforts.

* 1. Non-EDI Order Entry processes.

Only the EDI interface of the Order Entry application will be verified. Changes to the EDI interface to support Reassigned Sales are not anticipated to have an impact on the Order Processing application. Order Entry is a separate application sharing the data interface only, orders will continue to process in the same manner.

* 1. Network Security and dial-in access.

Changes to include EDI transactions for reassigned sales will have no impact on the security aspects of the network or the EXTOL/EDI interface.

### Operational aspects of the EDI process.

Changes to include EDI transactions for reassigned sales will have no impact on the operational aspects of the EXTOL/EDI interface.

* 1. PC based spreadsheet analysis applications using Reassigned Sales data.

These applications are completely under the control of the customer and are outside the scope of this project. The necessary data base format information will be provided to the customers to allow them to extract data. Testing of their applications is the responsibility of the application maintainer/developer.

* 1. Business Analysis functions using Reassigned Sales data.

These applications are completely under the control of the management support team and are outside the scope of this project. The necessary data base format information will be provided to the support team to allow them to extract data. Testing of their applications is the responsibility of the application maintainer/developer.

* 1. Marketing/Forecasting processes using Reassigned Sales data.

These applications are completely under the control of marketing and are outside the scope of this project. The necessary data base format information will be provided to marketing to allow them to extract data. Testing of their applications is the responsibility of the application maintainer/developer.

## APPROACH

* 1. **Testing Levels**

The testing for the Reassigned Sales project will consist of Unit, System/Integration (combined) and Acceptance test levels. It is hoped that there will be at least one full time independent test person for system/integration testing. However, with the budget constraints and time line established; most testing will be done by the test manager with the development teams participation.

UNIT Testing will be done by the developer and will be approved by the development team leader. Proof of unit testing (test case list, sample output, data printouts, defect information) must be provided by the programmer to the team leader before unit testing will be accepted and passed on to the test person. All unit test information will also be provided to the test person.

SYSTEM/INTEGRATION Testing will be performed by the test manager and development team leader with assistance from the individual developers as required. No specific test tools are available for this project. Programs will enter into System/Integration test after all critical defects have been corrected. A program may have up to two Major defects as long as they do not impede testing of the program (I.E. there is a work around for the error).

ACCEPTANCE Testing will be performed by the actual end users with the assistance of the test manager and development team leader. The acceptance test will be done in parallel with the existing manual ZIP/FAX process for a period of one month after completion of the System/Integration test process.

Programs will enter into Acceptance test after all critical and major defects have been corrected. A program may have one major defect as long as it does not impede testing of the program (I.E. there is a work around for the error). Prior to final completion of acceptance testing all open critical and major defects MUST be corrected and verified by the Customer test representative.

A limited number of distributors will participate in the initial acceptance test process. Once acceptance test is complete, distributors will be added as their ability to generate the required EDI data is verified and checked against their FAX/ZIP data. As such, some distributors will be in actual production and some in parallel testing at the same time. This will require careful

coordination of the control tables for the production system to avoid posting test data into the system.

* 1. **Configuration Management/Change Control**

Movement of programs from the development portion of the ‘RED’ system to the test portion of the ‘RED’ system will be controlled through the existing Configuration Management application process, ‘EXTRACT’. This will ensure that programs under development and those in full test will have the same version controls and tracking of changes. The same extract process will be used to migrate the programs from the Development/Test ‘RED’ system to the production ‘BLUE’ system once all testing has been completed according to published plans and guidelines.

All Unit and initial system testing will be performed on the Development AS/400 ‘RED’ system. Once the system has reached a reasonable level of stability, no critical or major defects outstanding, initial pilot testing will be done on the production AS/400 ‘BLUE’ system. All testing done on the ‘BLUE’ system will be done in a parallel mode will all controls set to prevent actual updating of the production files.

This will allow some early testing of the numbers received through the old ZIP/FAX process and the higher level of detail received through the new EDI process. This will also help identify potential problems with the comparison of the two sets of numbers.

All changes, enhancements and other modification requests to the system will be handled through the published change control procedures. Any modifications to the standard procedures are identified in the project plan change control section.

* 1. **Test Tools**

The only test tools to be used are the standard AS/400 provided utilities and commands.

* + 1. The Program Development Manager (PDM) will be used as the source version configuration management tool in conjunction with the in-house check-in/check-out control utility. The check-in/out utility is part of each developers standard AS/400 access menu.
    2. The initial prototypes for the new screens will be developed using the AS/400 Screen Design Aid (SDA). The initial layout and general content of the screens will be shown to the sales administration staff prior to proceeding with testing and development of the screens.
    3. All editing, compiling and debugging will be done using the Source Entry Utility (SEU).
    4. Data acquisition will be from actual production files where available using the AS/400 data base copy command CPYF and it's various functions. Additional data will be created and modified as needed using the Data File Utility (DFU). No changes will ever be made to actual production files under any circumstances.
    5. Initial data for EDI testing will be done using one or two beta sites and replicating the data at the mailbox location or locally in the control files, to create high volume data and to simulate multiple distributors sending in data.
  1. **Meetings**

The test team will meet once every two weeks to evaluate progress to date and to identify error trends and problems as early as possible. The test team leader will meet with development and the project manager once every two weeks as well. These two meetings will be scheduled on different weeks. Additional meetings can be called as required for emergency situations.

* 1. **Measures and Metrics**

The following information will be collected by the Development team during the Unit testing process. This information will be provided to the test team at program turnover as well as be provided to the project team on a biweekly basis.

1. Defects by module and severity.
2. Defect Origin (Requirement, Design, Code)
3. Time spent on defect resolution by defect, for Critical & Major only. All Minor defects can be totaled together.

The following information will be collected by the test team during all testing phases. This information will be provided on a biweekly basis to the test manager and to the project team.

1. Defects by module and severity.
2. Defect Origin (Requirement, Design, Code)
3. Time spent on defect investigation by defect, for Critical & Major only. All Minor defects can be totaled together.
4. Number of times a program submitted to test team as ready for test.
5. Defects located at higher levels that should have been caught at lower levels of testing.

## ITEM PASS/FAIL CRITERIA

### The test process will be completed once the initial set of distributors have successfully sent in reassigned sales data for a period of one month and the new EDI data balances with the old ZIP/FAX data received in parallel. When the sales administration staff is satisfied that the data is correct the initial set of distributors will be set to active and all parallel stopped for those accounts.

At this point the next set of distributors will begin the parallel process, if not already doing so. Only the initial set of distributors must pass the data comparison test to complete the testing, at that point the application is considered live. All additional activations will be on an as ready basis. When a distributor is ready, and their data is verified, they will then also be activated.

## SUSPENSION CRITERIA AND RESUMPTION REQUIREMENTS

* 1. No Distributors are ready for testing at pilot initiation.

The pilot project will be delayed until at least three Distributors are ready to initiate the pilot process. No additional elements will be added to the Reassigned Sales project during this delay.

* 1. Unavailability of two EDI mail boxes.

In the event two production lines and mail box facilities cannot be obtained the current single production line and mail box will continue to be used until a second line becomes available. This will necessitate careful coordination between the Order Entry department and the Reassigned Sales group.

* 1. Distributor PC EDI software delays.

In the event of a delay in the delivery or availability of the PC software package, the only major delay will be in pilot testing. Unit, Integration and Systems testing can continue using limited data until such time as the PC software is ready.

This will also add time to the lower levels of testing as full complete testing cannot be done without reasonable amounts of data. The data can only be derived from actual transmissions from the PC software package.

## TEST DELIVERABLES

### Acceptance test plan

System/Integration test plan

Unit test plans/turnover documentation Screen prototypes

Report mock-ups

Defect/Incident reports and summaries Test logs and turnover reports

## REMAINING TEST TASKS

|  |  |  |
| --- | --- | --- |
| TASK | Assigned To | Status |
| Create Acceptance Test Plan | TM, PM, Client |  |
| Create System/Integration Test Plan | TM, PM, Dev. |  |
| Define Unit Test rules and Procedures | TM, PM, Dev. |  |
| Define Turnover procedures for each level | TM, Dev |  |
| Verify prototypes of Screens | Dev, Client, TM |  |
| Verify prototypes of Reports | Dev, Client, TM |  |

1. **ENVIRONMENTAL NEEDS**

The following elements are required to support the overall testing effort at all levels within the reassigned sales project:

* 1. Access to both the development and production AS/400 systems. For development, data acquisition and testing.
  2. A communications line to the EDI mailbox facility. This will have to be a shared line with the Order Entry process as only one mailbox is in use. There will have to be a coordinated effort to determine how often to poll the mailbox as the order entry process requires that data be accessed every hour and the sales process really only needs to be pulled once a day.
  3. An installed and functional copy of the AS/400 based EDI vendor package.
  4. At least one distributor with an installed copy of the PC based EDI vendor package for sales data.
  5. Access to the master control tables (data bases) for controlling the production/testing environment on both production and development systems.
  6. Access to the nightly backup/recovery process.

## STAFFING AND TRAINING NEEDS

### It is preferred that there will be at least one (1) full time tester assigned to the project for the system/integration and acceptance testing phases of the project. This will require assignment of a person part time at the beginning of the project to participate in reviews etc... and approximately four months into the project they would be assigned full time. If a separate test person is not available the project manager/test manager will assume this role.

In order to provide complete and proper testing the following areas need to be addressed in terms of training.

* 1. The developers and tester(s) will need to be trained on the basic operations of the EDI interface. Prior to final acceptance of the project the operations staff will also require complete training on the EDI communications process.
  2. The sales administration staff will require training on the new screens and reports.
  3. At least one developer and operations staff member needs to be trained on the installation and control of the PC based distributors EDI package. The distributors personnel will also have to be trained on the PC based package and its operational characteristics.

## RESPONSIBILITIES

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | TM | PM | Dev Team | Test Team | Client |
| Acceptance test Documentation & Execution | X | X |  | X | X |
| System/Integration test Documentation & Exec. | X |  | X | X |  |
| Unit test documentation & execution | X |  | X | X |  |
| System Design Reviews | X | X | X | X | X |
| Detail Design Reviews | X | X | X | X |  |
| Test procedures and rules | X | X | X | X |  |
| Screen & Report prototype reviews |  |  | X | X | X |
| Change Control and regression testing | X | X | X | X | X |
|  |  |  |  |  |  |

The development team leader will be responsible for the verification and acceptance of all unit test plans and documentation.

The project manager/test manager is responsible for all test plans and documentation.

The entire project team will participate in the review of the system and detail designs as well as review of any change requests that are generated by the user or as a result of defects discovered during development and testing. The sales administration staff is also required to participate in the initial high-level system review.

The sales administration staff will provide a person, as required, throughout the project to verify test results and answer questions as they arise. This person will also be responsible for participating in the execution of the acceptance test plan.

## SCHEDULE

Time has been allocated within the project plan for the following testing activities. The specific dates and times for each activity are defined in the project plan time line. The persons required for each process are detailed in the project time line and plan as well. Coordination of the personnel required for each task, test team, development team, management and customer will be handled by the project manager in conjunction with the development and test team leaders.

* 1. Review of Requirements document by test team personnel (with other team members) and initial creation of Inventory classes, sub-classes and objectives.
  2. Development of Master test plan by test manager and test with time allocated for at least two reviews of the plan.
  3. Review of the System design document by test team personnel. This will provide the team with a clearer understanding of the application structure and will further define the Inventory classes, sub-classes and objectives.
  4. Development of System/Integration and Acceptance test plans by test manager and other essential personnel with time allocated for at least two reviews of the plans.
  5. Review of the Detail design document(s) by test team personnel as required. This will provide the team with a clearer understanding of the individual program structure and will further define the Inventory classes, sub-classes and objectives.
  6. Unit test time within the development process.
  7. Time allocated for both System/Integration and Acceptance test processes.

## PLANNING RISKS AND CONTINGENCIES

* 1. Limited Reassigned Sales staff.

### The Reassigned Sales administration staff currently has two positions unfilled. As a result of this staff shortage there may be delays in getting staff to review appropriate documents and to participate in the Acceptance test process. Should client staff become a problem, the appropriate dates for reviews and acceptance testing will slip accordingly. No attempt will be made to bypass any part of the review and testing processes.

However, if acceptable to the Reassigned Sales staff administrator, a member if the test team my be available to act as the client’s representative for part of the Acceptance test itself. The reviews of the screens and reports must have Client participation and approval.

## APPROVALS

|  |  |
| --- | --- |
| Project Sponsor - Steve Sponsor |  |
| Development Management - Ron Manager |  |
| EDI Project Manager - Peggy Project |  |
| RS Test Manager - Dale Tester |  |
| RS Development Team Manager - Dale Tester |  |
| Reassigned Sales - Cathy Sales |  |
| Order Entry EDI Team Manager - Julie Order |  |